# Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

Date: 06-12-2025

Team ID: M.Sanjeevi

Project Name: ShopEase – E-Commerce Web Application Maximum Marks: 5 Marks

| User Story No | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- |
| USN-1 | As a user, I can sign up and log in securely using JWT. | 3 | High |  |
| USN-2 | As a user, I can reset my password via email verification. | 2 | Medium |  |

Product Backlog, Sprint Schedule, and Estimation (4 Marks) Sprint-1 (Epic: User Authentication)

Sprint-2 (Epic: Product Browsing & Filters)

| User Story No | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- |
| USN-3 | As a customer, I can browse all products with images. | 2 | High |  |
| USN-4 | As a customer, I can search products using a search bar. | 3 | High |  |
| USN-5 | As a customer, I can filter products by category, gender, and price. | 3 | High |  |

Sprint-3 (Epic: Cart & Order Placement)

| User Story No | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- |
| USN-6 | As a customer, I can add/remove items from my cart. | 2 | High |  |
| USN-7 | As a customer, I can update item quantity in the cart. | 2 | Medium |  |
| USN-8 | As a customer, I can place an order using a secure payment gateway. | 3 | High |  |

Sprint-4 (Epic: Admin Dashboard & Order Management)

| User Story No | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- |
| USN-9 | As an admin, I can add, edit, or delete products with images. | 3 | High |  |
| USN-10 | As an admin, I can view all customer orders. | 2 | Medium |  |
| USN-11 | As an admin, I can update order statuses such as Packed/ Shipped/ Delivered. | 2 | Medium |  |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Planned End Date | Story Points Completed | Actual Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 1 Jan 2026 | 6 Jan 2026 | 20 | 6 Jan 2026 |
| Sprint-2 | 20 | 6 Days | 7 Jan 2026 | 12 Jan 2026 | 20 | 12 Jan 2026 |
| Sprint-3 | 20 | 6 Days | 13 Jan 2026 | 18 Jan 2026 | 20 | 18 Jan 2026 |
| Sprint-4 | 20 | 6 Days | 19 Jan 2026 | 24 Jan 2026 | 20 | 24 Jan 2026 |